PRODUCT LAUNCH PLAYBOOK

# Multi-Agent
Workspace Guardian

Six-week business validation and engineering plan  |  19 October – 29 November 2026

# Mission

Help individual AI-assisted developers coordinate concurrent coding tasks, detect integration risks before merge, and hand off verified work without a heavyweight orchestration platform.

# The product bet

Start with individual Claude Code users running two or more parallel sessions in one Git repository. Provide task claims, explainable overlap warnings and concise evidence-based handoff reports. Offer a free core first; test willingness to pay only after repeat use is demonstrated.

# Our differentiator

Claude Code already supports Git worktrees. Conductor and Claude Squad already run multiple coding sessions. A new session launcher is not enough. We must validate a clear unmet gap: proactive coordination before overlapping changes and auditable handoff before integration.

# Hard boundaries

Local-first, read-only inspection — No required cloud account, code uploads or background telemetry.

Manual integration — No automatic merge, rebase, push, reset, delete or unchecked repository writes.

Synthetic examples only — No employer/customer source code, secrets, incident data, or proprietary workflow exports.

Evidence over optics — Features shipped are not proof of demand, retention or revenue.

# Commercial hypothesis

Free useful base skill + CLI; optional $19–$29 one-time Pro offer if user research identifies genuine premium value. Exact price, plan structure, demand and conversion remain unproven assumptions.

# 1  |  Six-week execution gates

The founder approves each release gate. Engineering may start limited discovery earlier, but G1 problem validation must precede any substantial product expansion.

| Gate | Date | Required output | Pass condition |
| --- | --- | --- | --- |
| G1 | 19–25 Oct | 10 competitors; 8–10 interviews; PRD | ≥5 users describe a recent actual problem |
| G2 | 26 Oct–1 Nov | Offline CLI prototype; 20+ test fixtures | Deterministic warnings, no unsolicited writes |
| G3 | 2–8 Nov | Private alpha with 5 qualified testers | ≥4 successfully finish full workflow; safe |
| G4 | 9–15 Nov | Public free beta + docs + demos | 0 known P0/P1 defects; clean installer |
| G5 | 16–22 Nov | Paid-value experiment + checkout test | Clear premium value; real purchase evidence |
| G6 | 23–29 Nov | Cohort/funnel review and founder decision | 50 installs; 15 activated; 8 repeat; 3 paid |

## Decision rules

Scale — Safety and value gates pass, funnel meets or meaningfully approaches targets with paid evidence.

Iterate — Use and enthusiasm are genuine, but adoption, retention or purchases underperform. Test a specific funnel bottleneck.

Pivot — Users consistently value a narrower feature than the proposed product; redefine the wedge.

Stop — No compelling real problem is validated, or a credible safe implementation remains infeasible.

## Roles and accountability

| Role | Accountable work | Approval / evidence |
| --- | --- | --- |
| Founder | Customer research, priorities, distribution, release and pricing | Owns gate decisions; reviews evidence |
| Claude Code | Ticket-scoped implementation, tests and docs | Human code/security review required |
| ChatGPT | Specification review, docs, research synthesis, weekly assessment | Works on request; does not own autonomous work |

No AI assistant should be treated as a continuously running project manager without explicitly configured access and scheduling.

# 2  |  Product MVP specification

## P0: Main customer journey

1. Inspect a local Git repository and worktrees (`guardian inspect`).

2. Register a scoped task and expected owned paths with an explicit write (`guardian task add`).

3. Compare claims, local changed paths and branch state; report advisory overlap risks (`guardian check`).

4. Generate Markdown + versioned JSON handoff with commits, changed files, known tests and unknowns (`guardian handoff`).

5. Let the developer review, test and integrate manually.

## Definition of done for P0

Functional — All commands work offline with real Git repos on macOS/Linux; clear error cases.

Safety — Read commands never change tracked code. Manifest/handoff writes require explicit intent and are limited to documented paths.

Trustworthy claims — Warnings explain why they fired and what they cannot determine. Never claim a guaranteed conflict-free merge.

Verifiable evidence — A test is marked passed only if substantiated; otherwise it says “Not verified”.

Tests — 20+ fixture tests including branch divergence, same-file changes, globs, untracked files, renamed paths and special characters.

Release quality — 0 known P0/P1 defects for public beta; documentation, install/uninstall guide, license and privacy policy.

## Not in v0.1

No hosted backend, GUI, background daemon, IDE extension, full agent orchestrator, automatic merge/conflict resolution, multi-user sharing, user analytics by default, or enterprise SSO. A companion SKILL.md can teach Claude Code the CLI workflow, but the safety-critical detection should run as deterministic code, not as agent guesswork.

## Risks to watch

| Risk | Mitigation / trigger |
| --- | --- |
| Competition | If interviews reveal that native worktrees/Conductor already solve the problem, re-scope immediately. |
| False warnings | Provide exact evidence and label uncertain signals; investigate excessive false positives. |
| Missed conflicts | Treat detection as advisory; a known overlap missed by tests is a release blocker. |
| Unsafe behavior | No remote upload or destructive Git actions; any confirmed critical incident freezes rollout. |

# 3  |  Business scorecard and weekly review

The accompanying EXECUTION_TRACKER.xlsx is the living source for actuals, gate evidence, issues, interviews, tester feedback, risk reviews and business decisions. The long-form MASTER_PLAN.md is the product and policy source of truth.

| KPI | G6 goal | Proof required |
| --- | --- | --- |
| Qualified interviews | ≥8 | Documented conversations with actual parallel-agent users |
| Verified recent pain | ≥5 | Specific coordination incidents in preceding 30 days |
| Alpha completion | ≥4 of 5 | Completed inspect → claim → check → handoff |
| Unique installs | ≥50 | Distinct confirmed installers, not download counts |
| Activated users | ≥15 | Produced a meaningful risk report |
| Repeat users | ≥8 | Returned in a separate session/day |
| Paying customers | ≥3 | Real non-refunded payments (5 stretch) |
| Critical incidents | 0 | No destructive Git writes or source/secret exposure |

## How we run the project

Monday / 20 min — Review prior gate, identify the three top deliverables and blockers, assign one owner per issue.

Friday / 30 min — Demo actual output, fill factual metrics, attach evidence, log decisions and reprioritize.

Every ticket — Must include owner, linked gate, priority, acceptance test and concrete evidence.

Every target revision — Must have a dated reason in the Decision Log; never retroactively redefine success.

## Measurement integrity

A download is not an install; an install is not activation; activation is not retention; and expressing interest is not payment. Do not collect raw source code, credentials, file paths or identifiable telemetry. Prefer consent-based aggregated counts in the pilot. Blank weekly fields mean no report, not zero.

## Safety overrides business goals

Any confirmed critical security/privacy incident halts public release regardless of installs, customer feedback or sales. Do not claim a product is safe merely because a unit-test suite passed.

# 4  |  Start here: first 48 hours

☐  Confirm working name and establish a repository with docs/, src/, tests/fixtures/ and a license/provenance note.

☐  Copy MASTER_PLAN.md into docs/ and keep EXECUTION_TRACKER.xlsx available for Friday reviews.

☐  Expand competitor matrix from 4 verified starting points to at least 10 current alternatives.

☐  Invite 10 qualified developers to interviews and schedule at least 8.

☐  Prepare one small synthetic two-agent overlap scenario, including the warning we expect.

☐  Do NOT start a full app, hosted service or dashboard before G1 buyer/problem review.

## Interview prompts that matter

Recent experience — Tell me about the last time two AI coding sessions changed related parts of your repository.

Observed harm — What actually went wrong, when did you notice it, and what did you have to redo?

Current workaround — How are you using Git worktrees, task boards or existing orchestration products?

Unmet value — What does your current setup still fail to tell you before merge?

Payment signal — After a real demo, ask which premium capability earns a $19 purchase and why.

## References / evidence baseline

Claude Code native worktrees — support.claude.com/en/articles/14554000-claude-code-power-user-tips

Conductor parallel sessions — conductor.build/docs/guides/parallel-agents/run-multiple-claude-code-sessions

Claude Squad — github.com/smtg-ai/claude-squad

Anthropic skills/hooks — claude.com/resources/articles/steering-claude-code-skills-hooks-rules-subagents-and-more

Agent Skills overview — platform.claude.com/docs/en/agents-and-tools/agent-skills/overview

Research snapshot: 17 October 2026. Platform capabilities and marketplace policies should be re-verified before the commercial release. The full plan contains the detailed competitor baseline, interview guide, MVP criteria and risk register.